## Slide 1: Change Orders – Setting Expectations

## Slide 2
  Change orders, as a % of construction cost, increase as the contract amount decreases
  Change orders, as a % of construction cost, increase for modernization projects as compared to new construction
  The majority of change orders, as a % of construction cost, occur in site construction, rather than building construction
Generalizations
Notes: <number>

## Slide 3
  Discovery of unforeseen physical site or building conditions
  Designer mistake (error, omission, lack of coordination of documents)
  Owner-requested changes in the project
  Regulatory agency requirements
Common Sources of Change Orders
Notes: <number>

## Slide 4
  Examples:
    Septic tank
    Unsuitable soils
    Buried debris
Discovery of Unforeseen Conditions
Notes: <number>

## Slide 5
  Designers not perfect
  “Error or omission” versus “negligence”
    Legal precedent
    Designer insurance
  “Value Added” concept
    Net cost to Owner
    Change order premium
Designer-Caused Change Orders
Notes: <number>

## Slide 6
  Intentional change in contract amount or schedule
  Usually educational program related
  Responsive to bids and available funds
Owner-Requested Change in Scope
Notes: <number>

## Slide 7
  Change in regulations
  Change in interpretation of regulations
  New regulations
  Change is staff
Regulatory Agency Requirements
Notes: <number>

## Slide 8
  Normal K-12 new construction projects change order % = 2%-3% of construction cost
  WHS budget for construction change orders = 5% of construction cost
  Expect a change order to come before the Board about once a month
    Made up of multiple “Construction Change Directives”
Woodland High School Specifics
Notes: <number>